PRAIVOX

A New Standard in Digital Engineering

Project Scope & Technical Requirements

Automated News Aggregation & Publishing Platform

A scheduled, multi-source news pipeline with verification, admin approval, and publishing — built so a developer can pick it up and build without needing the intent re-explained

| Prepared for | Development Team (Handover / Build Brief) |
| --- | --- |
| Prepared by | Praivox |
| Date | 2 August 2026 |
| Version | 1.0 (Draft — For Developer Scoping) |
| Status | Draft — pending technical review and answers to open questions (Section 6) |

# 1. Purpose of this document

This document defines the full technical scope, functional requirements, and phased build plan for a new platform: an automated news aggregation pipeline with admin-gated publishing. It is written so it can be handed directly to a developer — the business logic, rules, and edge cases are specified in detail so the “what” and “why” don’t need to be re-explained. The “how” — specific framework, hosting, database, and automation tooling — is left to the developer’s discretion unless a constraint is explicitly stated.

A handful of product decisions are still open (Section 6) and should be confirmed before or during the relevant build phase.

# 2. Project overview

The system runs a scheduled job that pulls fresh geopolitical and crypto market news from multiple free sources, merges the results, removes duplicates, and cross-verifies each remaining story against at least one independent source. From that verified pool, it shortlists the top 10 stories and pushes them into an authenticated admin panel as a pending batch. An admin reviews the batch and approves it; only approved items are published to a dedicated public news page. Critically, the system will not start gathering a new batch while a previous batch is still awaiting admin approval — it waits.

# 3. System overview

At a high level, the platform has four moving parts:

- Public web app — a website with a dedicated route/page that lists published news, newest first.

- Admin panel — an authentication-protected area of the same web app where an admin reviews, approves, or rejects pending batches.

- Aggregation workflow — the scheduled backend process that fetches, merges, deduplicates, verifies, and shortlists news, then hands it to the admin panel.

- Data store — holds raw pulls, deduplicated/verified items, batch status (pending / approved / rejected / published), and run history/logs.

The specific stack (frontend framework, hosting, database, and whether the workflow runs on a scheduler like n8n/cron or custom code) is left to the developer, unless the client specifies a preference separately.

# 4. Functional requirements, by phase

Each phase below is a self-contained deliverable and can be demoed independently before moving to the next.

## Phase 1 — Public Web App & Admin Panel Foundation

| # | Item | Detail |
| --- | --- | --- |
| 1 | Public news page | A dedicated public route showing published stories only — title, category tag (geopolitical / crypto), source(s), and published timestamp, sorted newest first. No pending or rejected content is ever visible here. |
| 2 | Admin panel | A separate, authentication-protected route. Only a logged-in admin can view pending batches, approve/reject items, and see publish history. |
| 3 | Authentication | Standard login for the admin panel. No public sign-up is required — this is an internal/admin-only surface. |

## Phase 2 — Automated News Aggregation Workflow

| # | Item | Detail |
| --- | --- | --- |
| 1 | Scheduled trigger | The workflow runs automatically on a schedule, anchored at 6:00 PM daily and repeating hourly. The exact repeat window (e.g., continuous 24 runs/day vs. a defined evening window) and timezone need confirmation — see Section 6, item A. |
| 2 | Multi-source fetch | On each run, the workflow queries multiple free sources (RSS feeds, free-tier news APIs, free crypto market news feeds) for fresh geopolitical and crypto market news. The developer identifies and integrates a sufficient set of reliable free sources — at least 3+ independent sources per category is recommended so deduplication and verification are meaningful. |
| 3 | Merge | All results from all sources for that run are combined into a single working pool before any filtering happens. |
| 4 | Deduplication | Removes repeated coverage of the same underlying story, regardless of source, exact wording, or how many raw items were pulled in that run. Duplicate count has no bearing on the process — a story reported by ten sources is still one story. |

## Phase 3 — Verification & Shortlisting

| # | Item | Detail |
| --- | --- | --- |
| 1 | Cross-source verification | Before a story is eligible for shortlisting, it must be corroborated — confirmed as reported by at least one additional independent source beyond the one it was first pulled from. Unverified single-source stories are excluded. |
| 2 | Top-10 shortlist | From the verified, deduplicated pool, the workflow selects the top 10 stories for that run. The ranking logic when more than 10 qualify (recency, source count, category balance, etc.) needs to be defined — see Section 6, item B. |
| 3 | Batch packaging | The shortlisted 10 are packaged as a single batch and written to the admin panel’s queue with status Pending Review. |

## Phase 4 — Approval, Concurrency Gate & Publishing

| # | Item | Detail |
| --- | --- | --- |
| 1 | Admin review | The admin opens the pending batch in the admin panel and can approve individual items and/or the full batch. |
| 2 | Publishing | Approved items are automatically pushed to the public news page — no separate manual publish step. Rejected items are discarded and excluded from being reconsidered in future runs where possible. |
| 3 | Concurrency gate (critical rule) | Before any new scheduled run starts gathering, the system checks whether a batch is still sitting in Pending Review. If so, the new run is skipped entirely — no fetching, no processing — and the skip is logged. Example: a batch generated at 6:00 PM is still pending at 7:00 PM → the 7:00 PM run does not execute. Normal runs resume only once the pending batch has been fully actioned. |

## Phase 5 — Error Handling & Edge Cases

| # | Item | Detail |
| --- | --- | --- |
| 1 | Source failure | If an individual source is unreachable or errors out, the run continues using the remaining available sources rather than failing entirely. The failure is logged. |
| 2 | Under-10 fallback | If fewer than 10 verified, deduplicated stories are available in a run, a fallback behavior is needed (publish a smaller batch, hold and retry within the cycle, or carry over to the next run). Decision needed — see Section 6, item C. |
| 3 | Cross-run duplication | The workflow avoids re-shortlisting a story that was already published, or is still pending, from a previous batch. |
| 4 | Run logging | Every run — executed, skipped, or failed — is logged with timestamp, outcome, and reason, so run history is auditable from the admin panel or logs. |
| 5 | Admin auth protection | Standard protections against brute-force login attempts on the admin panel. |

## Phase 6 — AI-Assisted Enhancements (Optional)

Explicitly optional. The core system (Phases 1–5) must be fully functional without any AI dependency. If desired later, this phase can add:

- AI-assisted semantic deduplication — catching near-duplicate stories worded differently.

- AI-assisted verification / cross-source consistency scoring.

- AI-generated short summaries for each shortlisted item.

None of the above are required for sign-off on Phases 1–5.

# 5. Out of scope (initial build)

- Paid or subscription news/data APIs — free sources only, unless specified otherwise.

- Native mobile apps (iOS/Android) — web app only.

- Multi-language support or translation.

- Public comments, sharing, or social features on the news page.

- Analytics/traffic dashboards beyond what’s needed for admin review.

- Editing story text within the admin panel — approve/reject only, unless specified otherwise.

# 6. Assumptions & open questions

The following need to be confirmed before, or during, the relevant build phase:

- A — Exact scheduling window: does the hourly run continue indefinitely through the night, or only within a defined window (e.g., 6 PM–midnight)? Confirm timezone.

- B — Ranking/selection logic for the top 10 when more than 10 verified stories are available in a run.

- C — Fallback behavior when fewer than 10 verified stories are found in a run.

- D — Specific free news/crypto sources to integrate — developer to propose a shortlist for approval.

- E — Whether rejected items can be manually re-queued, or are permanently discarded.

- F — Single admin account, or multiple admin users/roles.

# 7. Design principles for this build

- Modular by source — each news source integration is independent, so one source failing or changing its API doesn’t break the whole pipeline.

- Idempotent runs — a skipped or failed run leaves the system in a clean, resumable state.

- Full audit trail — every batch and item is traceable through gathered → verified → shortlisted → approved/rejected → published.

- Security by default — the admin panel is authentication-gated end to end; no pending or unapproved content is ever exposed on the public route.

# 8. Acceptance criteria

- The scheduled workflow runs automatically per the confirmed schedule, with no manual triggering.

- A run correctly merges, deduplicates, and verifies news before shortlisting.

- Exactly 10 (or the agreed fallback count) verified items reach the admin panel per successful run.

- No new run starts while a batch is pending approval.

- Approved items appear on the public news page automatically — no manual publish step.

- All failure/skip scenarios in Phase 5 are handled gracefully, without crashing the workflow.

# 9. Next steps

- Developer reviews this document and flags any technical constraints or feasibility concerns.

- Open questions in Section 6 are resolved before or during Phase 2 build.

- Build proceeds phase by phase; each phase is demoed before moving to the next.

Praivox · A New Standard in Digital Engineering · Confidential